**Meeting Minute Group 2 - CC03**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| MEETING NAME | JUNE’S FOURTH WEEKLY SOFTWARE ENGINEER PROJECT MEETING | | | |
| DATE OF MEETING | 28/6/2020 | TIME: | Start | 4h00 PM 28/6/2020 |
| Finish | 6h15 PM 28/6/2020 |
| MEETING PURPOSE: | Weekly checking for progress | MEETING LEADER: | | HUYNH THIEN KHIEM |
| PREPARED BY: | | HUYNH TRUONG TU |

|  |  |
| --- | --- |
| 1.ATTENDANCE AT MEETING | |
| Name: | Students’ ID: |
| HUYNH THIEN KHIEM | 1852154 |
| NGUYEN KHUONG CONG DUY | 1852294 |
| NGUYEN TAN TAI | 1852725 |
| VOONG XAY TAC | 1852726 |
| HUYNH TRUONG TU | 1852847 |

|  |
| --- |
| 2. MEETING NOTES, ISSUES |
| Checking on the progress of each individual |
| Testing beta system on multiple platom (Linux and Windows)  Checking on the work of each members: 1. Duy needs to properly implement reject  2. Tac needs to gather resources for Clucking Bell’s data,including dishes, manager and stall’s password  3. Tai needs to add charts qml  4. Khiem needs to update database, rebase on new master  5. Tu need to help overall debugging |

|  |  |  |  |
| --- | --- | --- | --- |
| 3. ACTION ITEMS | | | |
| Action: | Assigned to: | Due date: | Additional Information: |
| Display food items | NGUYEN KHUONG CONG DUY | 4/7/2020 | Fix menu view |
| Edit menu | VOONG XAY TAC | 4/7/2020 | Gather resources for Clucking Bell’s data,including dishes, manager and stall’s password |
| Display sale reports | NGUYEN TAN TAI | 4/7/2020 | Add charts qml |
| Place order | HUYNH THIEN KHIEM | 4/7/2020 | Update database, rebase on new master |
| Process order | HUYNH TRUONG  TU | 4/7/2020 | Help on overall debugging |